THE JAIN SANGH, INC. PENNSAUKEN, NJ

GENERAL BODY MEETING

OCTOBER 15TH, 2006.

2.20 PM (APPROXIMATE START TIME OF MEETING)

WITH PRESENCE OF MORE THAN 50 (FIFTY) SANGH MEMBERS.

Pallaviben:   Started out with NAVKAR MANTRA

Mrs. Damyanti Dedhia:  Welcome Speech

Nilesh Sheth:	Review and approval of 2005 General Body and Special GB Meeting Minutes

Damyanti Dedhia:  Explanation of activities in past four years

- More Member Activities

- Electronic Accounting performed by Mr. Prashant Parekh and Bhavin Shah.

- Pathshala started (progressing in its third year).

- Calendars given out to whole Sangh every year, sponsored by many sangh members.

- Change in newsletter format, instead of plain paper, we stared in glossy paper and done with low cost in India. And now we call it “PRABHAVNA”.

- Sadhrmic Vatsalya Fund started, has balance of more than $ 6000.00 (six thousand dollars) as of today.

- Financial footing for construction project

- Opening ceremony of new building probably in thanks giving weekend.

Nilesh Sheth:  Expansion Project Progress:

- 85 / 90% work has been done.

- Cost within budget (980 K) and our limit was (1,045 K).

- Great Efforts and HARD WORK done by KISHORE BHAI, BANKIM BHAI, SOMCHAND BHAI

- Few remaining items:

  - Fence around the property

  - Kids play area

  - Landscaping stones in whole property to avoid grass cutting

  - Kitchen Equipments

  - Music, Mic and Speaker system.

Mr. Shashibhai Sheth:

- Fundraising Summary, and mentioned about Sangh will always going to need more funds.

- Mentioned about few more TAKTIS REMAINING in the            expansion  project. So whoever wishes to participate still has a great chance.

Bhavin Shah:

- Presentation of auditors report for the year 2005

- Sangh  Income V/S Expense from 1995 to 2005.

Mrs. Damyanti Dedhia:

- Introduction of new EC members for next term.

President:  	Shashikant Sheth

VP:		Meena Shah

Secretary:	Nilesh Sheth

Asst. Sec.	Harish Shah

Treasurer:	Prashant Parekh

Asst. Treas:	Bhavin Shah

Member:	Ashok Kothari

Member: 	Aarti Desai

Member:	Snehal Shah

- Introduction of new members for BOT for next term.

Chair:		Damyanti Dedhia

Ashok Shah

Leena Shah

Dhana Dalal

Shashikant Sheth

- Mr. Mayur Mehta to continue to be the Auditor for next term

- To decide Person In charge for more committees such as

Pooja:  	Damyanti Dedhia and TBD

Food:		Aarti Desai, TBD

Maintenance:	Ashok Kothari and TBD

Pathshala:	TBD

Other:		TBD

Nilesh Sheth:

- Request for committee membership and participation

Mr. Shashibhai Sheth:  VISIONS AND GOALS

- What to do with PINK HOUSE in future?

- Should we keep a caretaker to clean, miner maintenance of new building, open and close the Deraser everyday?

- Explained before discussing this must finish all open projects and see our needs, conditions

- More pathshala activities.

- What other activities we should start at new building?

- JAINA 2007 COMMITTEE from THE JAIN SANGH, INC. PENNSAUKEN, NJ.

Mrs. Damyanti Dedhia:

- Presentation of the copy of the  letter (to all members present at the meeting) which was mailed to Presidents residence by mystery  person (who has not identified as who he is? Or no from address on mailing envelope) criticizing various things.

- All members condemned the letter and decided to ignore the letter and the person who has written it.

- All members prayed 12 (twelve) NAVKARS , for peace of mind for the mystery person who has mailed the letter to presidents residence.